FieldHealth

AFRICA

From data to decisions, in the field.

WEBSITE LAUNCH

CHECKLIST

Six phases, four weeks, one site that earns.

Tickable. Sequenced. Tested in the field.

fieldhealthafrica.org

# How to use this checklist

This document is the operating plan for building fieldhealthafrica.org. It is structured in six phases corresponding to the four weeks of work. Every task starts with an empty checkbox (☐). Print the document, tick the boxes as you go, or work through it on screen. Estimated time for each task is shown in grey at the right.

The platform decision is already made: WordPress on shared hosting with WooCommerce for payments (Paystack for African buyers, fallback for international), Pretty Links for affiliate cloaking, and Download Monitor for the Free Library. The rationale is in the summary below.

## Why this stack

| Need | Solution | Why this and not alternatives |
| --- | --- | --- |
| Hosting | Hostinger Premium WordPress | $3-4/mo, fast, supports Cameroon. Bluehost is the safe alternative. |
| CMS | WordPress + Kadence theme | Free, infinite plugins. You own your data. Substack cannot sell tools or run affiliates. |
| Affiliate links | Pretty Links (free) | Cloaks ugly URLs, tracks clicks, no monthly fee. |
| Free Library | Download Monitor (free) | Tracks downloads, gates by email if you want. |
| Email capture | Fluent Forms (free) → Substack | Free tier covers the first 1000 leads; pipe everyone to your existing Substack list. |
| Payments (African) | WooCommerce + Paystack | Accepts MTN MoMo, Orange Money, Visa, Mastercard. Cameroon-supported. |
| Payments (intl) | Paystack USD or PayPal | Stripe does not yet support Cameroon sellers. |
| Analytics | Google Analytics 4 + Search Console | Free, industry standard. |
| Legal pages | Termly free generator | Disclosure, Privacy, Terms in 10 minutes. |

## Total time budget

Spread across four weeks of evening/weekend work: roughly 35-40 hours total.

| Phase | Focus | Time |
| --- | --- | --- |
| Phase 1 | Foundation: domain, hosting, WordPress installed | 6-8 hrs |
| Phase 2 | Core pages: home, about, libraries, contact, legal | 10 hrs |
| Phase 3 | Free Library plumbing: downloads + email capture | 4 hrs |
| Phase 4 | Affiliate marketing: programs, cloaking, picks page | 4 hrs |
| Phase 5 | Payments: WooCommerce + Paystack + first product | 6 hrs |
| Phase 6 | Launch, analytics, iteration | 4 hrs |

## Total cost in the first year

| Item | Cost | Notes |
| --- | --- | --- |
| Domain (fieldhealthafrica.org) | $10-12/year | Namecheap or Cloudflare Registrar |
| Hosting (Hostinger Premium, 12 mo) | $36-50/year | Often $2.99/mo on intro pricing |
| WordPress | Free | Self-hosted |
| Kadence theme | Free | Pro version optional later |
| Plugins (Pretty Links, Download Monitor, Fluent Forms, Paystack, WooCommerce) | Free | All have free tiers covering launch needs |
| Paystack | 0% fixed, 1.5-3.9% per transaction | Pay only when you earn |
| TOTAL fixed Y1 | ~$50-65 | Plus transaction fees on actual sales |

PHASE 1  •  Foundation Week 1, days 1-3  •  ~6-8 hrs total

## 1.1  Register the domain

☐  Go to namecheap.com or cloudflare.com/products/registrar.   (5 min)

☐  Search for fieldhealthafrica.org. If taken, try .com, .net, or .africa.   (5 min)

☐  Register for 1 year ($10-12). Pay with card.   (10 min)

☐  Enable WHOIS privacy (free at both registrars). This hides your home address from public records.   (2 min)

☐  Save the login credentials in a password manager (Bitwarden is free).   (5 min)

TIP Use the same email address for the domain registrar, hosting, and WordPress admin. This prevents lockout if you forget which email controls what. A dedicated admin@fieldhealthafrica.org address can be set up later from your hosting panel.

## 1.2  Buy hosting

☐  Go to hostinger.com. Pick the Premium Web Hosting plan, 12-month term.   (5 min)

☐  During signup, you can register the domain through Hostinger instead of Namecheap — both work. If you already registered with Namecheap, just check 'I have a domain' at this step.   (5 min)

☐  Pay. Save invoice and login details to password manager.   (10 min)

☐  In Hostinger dashboard, find the 'Nameservers' section. Copy the two nameserver strings.   (5 min)

## 1.3  Point your domain at hosting

☐  Log in to your domain registrar (Namecheap or Cloudflare).   (2 min)

☐  Find your domain's DNS or Nameservers settings.   (3 min)

☐  Switch from registrar default nameservers to the two Hostinger nameservers you copied.   (5 min)

☐  Save. Propagation takes 2-24 hours. You can check progress at dnschecker.org.   (1 min)

EXPECTED The site will be inaccessible for a few hours while DNS propagates. This is normal. Continue with the next steps using the temporary Hostinger preview URL provided in your hosting dashboard — everything you build will move automatically once propagation finishes.

## 1.4  Install WordPress

☐  In Hostinger hPanel, click 'Auto Installer' or 'Install WordPress'.   (2 min)

☐  Choose your domain. Set admin username (NOT 'admin' — use your own name or 'henry').   (5 min)

☐  Use a strong password. Save it to your password manager.   (2 min)

☐  Set site title to 'FieldHealth Africa' and tagline to 'From data to decisions, in the field.'   (2 min)

☐  Click Install. Wait 1-2 minutes.   (2 min)

☐  Once installed, log in to WordPress at fieldhealthafrica.org/wp-admin.   (2 min)

## 1.5  Secure WordPress (do this immediately)

☐  In WordPress admin, go to Settings → General. Confirm site URL is https:// (not http://). If not, fix it.   (2 min)

☐  Go to Settings → Permalinks. Set to 'Post name' (e.g., /sample-post/ not /?p=123). This is essential for SEO and clean URLs.   (3 min)

☐  Install the free plugin 'Wordfence Security'. Activate. Run the initial scan.   (10 min)

☐  In Wordfence settings, enable 2-factor authentication for your admin account.   (10 min)

☐  Delete the default 'Hello world' post and 'Sample Page'.   (2 min)

## 1.6  Install the theme

☐  Go to Appearance → Themes → Add New. Search 'Kadence'. Install and Activate.   (5 min)

☐  Install the companion plugin 'Kadence Blocks' (free). It adds professional page-builder blocks to the standard WordPress editor.   (5 min)

☐  Optional: import a Kadence starter template. Go to Kadence → Starter Templates → pick a clean business or portfolio template.   (20 min)

IF YOU GET STUCK Phase 1 is the only phase where you might get stuck on something technical (DNS propagation, WordPress install errors). Hostinger has 24/7 live chat — use it. They walk you through every step. Once Phase 1 is done, the rest is content and configuration, not technical troubleshooting.

PHASE 2  •  Core pages Week 1-2  •  ~10 hrs total

## 2.1  Plan your site structure

Before building, sketch the menu. Recommended top navigation:

| Menu item | Page it links to |
| --- | --- |
| Home | Homepage |
| About | Founder story, two-library model, credentials |
| Free Library | Grid of free tools |
| Pro Library | Grid of paid tools (placeholders OK at launch) |
| Picks | Affiliate recommendations |
| Blog | WordPress posts (cross-posted from Substack) |
| Contact | Contact form + email |

## 2.2  Build the Homepage

☐  Create a new page: Pages → Add New → title 'Home'.   (2 min)

☐  Build a hero section: large headline 'From data to decisions, in the field.' Subheading: 'Practical digital health tools built and tested by African practitioners.' Two buttons: 'Browse Free Library' and 'Read the Blog'.   (45 min)

☐  Add a three-column section below: Free Library / Pro Library / Affiliate Picks. Each with a short description and a 'Learn more' button.   (30 min)

☐  Add an 'About the founder' teaser: photo, 100-word intro, 'Read full bio' button.   (30 min)

☐  Add a 'Latest from the blog' section showing 3 most recent posts (Kadence has a posts block for this).   (20 min)

☐  Add a footer: social links (LinkedIn, X, Facebook, Substack), email, 'Subscribe to newsletter' button.   (30 min)

☐  Go to Settings → Reading. Set 'Your homepage displays' to 'A static page' and select 'Home'.   (5 min)

## 2.3  Build the About page

☐  Create page 'About'.   (2 min)

☐  Section 1 — Headline: 'Built in the field, for the field.' Sub: 'I am Dr. Nzozone Henry Fomukong — medical doctor, field epidemiologist, District Medical Officer in Mamfe, Cameroon, and trained data scientist.'   (10 min)

☐  Section 2 — The Mamfe origin story (300-400 words). Why FieldHealth Africa exists. Pull from your Business Plan.   (60 min)

☐  Section 3 — The two-library model. Explain Free Library (for African practitioners) and Pro Library (for international buyers, consultants, NGO M&E).   (30 min)

☐  Section 4 — Credentials. Medical degree, field epidemiology training, peer-reviewed publications, technical stack (Python, Claude API, Tableau, Power BI).   (20 min)

☐  Section 5 — CTA. 'Subscribe to the newsletter' + 'Browse the Free Library'.   (10 min)

## 2.4  Build the Free Library page

☐  Create page 'Free Library'.   (2 min)

☐  Headline: 'The Free Library — practical tools, no payment, no signup wall.' (Even if you gate downloads by email, present it as light-touch.)   (10 min)

☐  Add a grid card for the Pharmacy Inventory v2.1: thumbnail, title, 1-sentence description, 'Download (free)' button. The button links to a download form (built in Phase 3).   (30 min)

☐  Add 5-6 'Coming soon' placeholder cards for the next free tools from your roadmap (e.g., Health Indicator Calculator Lite, Outbreak Investigation Checklist, etc.). Greyed out, no buttons.   (20 min)

## 2.5  Build the Pro Library page

☐  Create page 'Pro Library'.   (2 min)

☐  Headline: 'The Pro Library — premium tools for global health professionals.' Sub: 'For consultants, researchers, NGO M&E teams, and small consultancies who need production-grade tools without enterprise pricing.'   (15 min)

☐  Add a 'Pricing model' section: à la carte ($79-$799), subscriptions ($29-$999/mo), enterprise customisation ($5K-$35K). One paragraph each.   (20 min)

☐  Add placeholder cards for 4-6 planned Pro tools (e.g., Drug Stock-Out Predictor, AI Health Indicator Builder, M&E Dashboard Pack). 'Available 2026' or 'In development'.   (20 min)

☐  Add 'Notify me when Pro tools launch' email capture form.   (15 min)

## 2.6  Build the Picks (Affiliate) page

☐  Create page 'Picks'.   (2 min)

☐  Headline: 'Tools I actually use.' Sub: 'A short list of digital products that have improved my work. Some links earn a small commission — never at extra cost to you.'   (15 min)

☐  Leave the body empty for now — you will fill it in Phase 4 once you have signed up to affiliate programs.   (1 min)

☐  Add a clear affiliate disclosure callout box at the top: 'This page contains affiliate links. If you buy through them, I earn a small commission. I only recommend tools I have personally used.'   (10 min)

## 2.7  Build the Contact page

☐  Install Fluent Forms (free plugin).   (5 min)

☐  Create a new form: Name, Email, Role (dropdown: DMO, Pharmacist, M&E, Consultant, Researcher, Other), Country, Message.   (15 min)

☐  Create page 'Contact'. Embed the form.   (10 min)

☐  Add your email address (hello@fieldhealthafrica.org or similar) as plain text below the form.   (5 min)

## 2.8  Build the legal pages

☐  Go to termly.io. Use their free generators to create: Privacy Policy, Terms of Service, Affiliate Disclosure, Cookie Policy.   (30 min)

☐  Create four pages in WordPress and paste each generated text.   (15 min)

☐  Add all four to the footer (not the main menu).   (10 min)

## 2.9  Configure the main menu

☐  Go to Appearance → Menus. Create a 'Primary' menu with: Home, About, Free Library, Pro Library, Picks, Blog, Contact.   (15 min)

☐  Assign it to 'Primary' or 'Header Menu' location.   (5 min)

☐  Create a 'Footer' menu with: Affiliate Disclosure, Privacy Policy, Terms, Contact.   (10 min)

PHASE 3  •  Free Library plumbing Week 2  •  ~4 hrs total

The Free Library is your audience-building engine. Every free tool downloads becomes a subscriber on your Substack list. The goal of Phase 3 is to make the Pharmacy Inventory v2.1 downloadable through an email-capture form.

## 3.1  Install Download Monitor

☐  Plugins → Add New → search 'Download Monitor'. Install and Activate.   (5 min)

☐  Downloads → Add New. Upload FieldHealth_Pharmacy_Inventory_v2.1.xlsx. Title it.   (10 min)

☐  Repeat for FieldHealth_Pharmacy_Inventory_v2.1_User_Guide.docx.   (5 min)

## 3.2  Build the download form

☐  In Fluent Forms, create a form titled 'Free Library Download — Pharmacy v2.1'.   (5 min)

☐  Fields: First Name (required), Email (required), Role (dropdown), Country, 'I want to receive new FieldHealth Africa releases' (consent checkbox).   (20 min)

☐  In form settings → Confirmations: on submit, show a 'thank you' message with the download links.   (10 min)

☐  In form settings → Email Notifications: configure so a copy of the submission goes to your email.   (5 min)

## 3.3  Connect to Substack (or your email tool)

Substack does not have a public API, but you can pipe form submissions to it via Zapier (free tier covers 100 tasks/month). Alternative: download the CSV from Fluent Forms weekly and bulk-import to Substack.

☐  Sign up at zapier.com (free).   (5 min)

☐  Create a Zap: Trigger = Fluent Forms 'New Submission'. Action = Substack 'Add Subscriber'. (If Substack action is not available, use Action = Email 'Send to me weekly digest' instead and import manually.)   (30 min)

☐  Test by submitting the form yourself. Confirm you appear in Substack subscriber list.   (5 min)

## 3.4  Wire the download button

☐  On the Free Library page, link the Pharmacy v2.1 'Download (free)' button to the download form page.   (5 min)

☐  Test the full flow: click Download → fill form → receive download links. Time the experience. If anything is confusing, simplify.   (20 min)

CONVERSION TIP Do not gate the download too aggressively. Forcing too many fields kills conversion. Three required fields (name, email, consent) is the maximum. Role and country can be optional.

PHASE 4  •  Affiliate marketing Week 2-3  •  ~4 hrs total

Affiliate income is small at first but scales. The discipline is to only recommend tools you actually use, write honest reviews, and disclose every link. The plumbing is simple.

## 4.1  Apply to affiliate programs

Realistic programs to apply for in week 1:

| Program | Commission | How to apply |
| --- | --- | --- |
| Notion Partner Program | 50% first year of paid plan | notion.so/partners |
| ClickUp Affiliate | 20% recurring | clickup.com/affiliate |
| Airtable | 5-10% via Impact | Apply via impact.com |
| Coursera (Impact) | 10-45% | Apply via impact.com |
| Udemy (Rakuten Advertising) | 10-15% | Apply via rakutenadvertising.com |
| Substack Referral | Free months / credits | substack.com/referrals |
| Gumroad Affiliates | 10% of referred sales | gumroad.com/affiliates |
| Tableau Public Partner | Variable | tableau.com/community/champions |

☐  Apply to 4-5 programs above. Most approve within 48 hours.   (60 min)

☐  Once approved, save each affiliate dashboard login to your password manager.   (10 min)

## 4.2  Install Pretty Links

☐  Plugins → Add New → search 'Pretty Links'. Install free version. Activate.   (5 min)

☐  For each approved affiliate link, create a Pretty Link: fieldhealthafrica.org/recommends/notion, /clickup, /coursera, etc.   (20 min)

☐  Enable click tracking (default on).   (2 min)

## 4.3  Build the Picks page content

☐  For each tool you recommend, write 100-200 words: what it is, who it helps, why you use it, the cloaked link.   (60 min)

☐  Include 4-6 tools at launch. Avoid recommending more than 10 — credibility matters.   (10 min)

☐  Sort the page into sections: 'For Healthcare Workers', 'For Data and Analysis', 'For Building and Publishing'.   (15 min)

☐  Add a small affiliate disclosure under each recommendation: 'Affiliate link — I earn a small commission at no cost to you.'   (10 min)

## 4.4  Disclosure compliance

☐  Confirm the sitewide Affiliate Disclosure page (built in Phase 2) is linked in the footer.   (2 min)

☐  Add a banner notice on the Picks page: 'This page contains affiliate links. See full disclosure.'   (10 min)

☐  Add affiliate disclosure to any blog post that contains an affiliate link.   (ongoing)

ETHICAL BOUNDARY Affiliate marketing in health and consulting must avoid recommending anything that affects clinical decisions. Stick to productivity, data tools, learning platforms, and digital infrastructure. Never affiliate-link clinical software, drug suppliers, or anything that could harm a patient if poorly used.

PHASE 5  •  Payment system Week 3-4  •  ~6 hrs total

Even if you have no Pro tool ready to sell at launch, set up payments now. When the first paid product is ready, you flip a switch instead of spending two weeks on plumbing.

## 5.1  Open a Paystack merchant account

☐  Go to paystack.com. Click 'Sign up'. Choose Cameroon as country.   (10 min)

☐  Provide: business name (FieldHealth Africa or your registered legal entity), business type (sole proprietor or registered business), tax ID if applicable.   (20 min)

☐  Upload required documents: government ID, proof of address, business registration (if you have one).   (30 min)

☐  Submit. Verification takes 3-10 business days.   (ongoing)

☐  Once verified, link your Cameroonian bank account for payouts.   (15 min)

BUSINESS REGISTRATION If you do not yet have a registered business, Paystack will let you operate as a sole proprietor in many cases. If verification is rejected for that reason, the workaround is to register a sole proprietorship at your local administrative office (about 1 week, modest cost). Many African creators take this step early; it also helps with tax compliance.

## 5.2  Install WooCommerce

☐  Plugins → Add New → search 'WooCommerce'. Install and Activate.   (5 min)

☐  Run the WooCommerce setup wizard. Address: your location. Currency: XAF (Central African CFA franc) OR USD if you want to price internationally.   (20 min)

☐  Skip the 'Add products' step for now. Skip Stripe and Square setup (you will use Paystack).   (5 min)

## 5.3  Install Paystack for WooCommerce

☐  Plugins → Add New → search 'Paystack WooCommerce'. Install free official plugin. Activate.   (5 min)

☐  WooCommerce → Settings → Payments → Paystack. Click 'Manage'.   (5 min)

☐  Paste your Paystack Test Public Key and Test Secret Key (from your Paystack dashboard, Settings → API).   (10 min)

☐  Save. The Paystack option now appears at checkout.   (2 min)

## 5.4  Create a test product

☐  Products → Add New. Title: 'TEST Product — do not buy'. Type: Simple, Virtual, Downloadable.   (10 min)

☐  Price: 100 XAF (or $1 USD). Upload a tiny test file as the download.   (10 min)

☐  Publish.   (1 min)

## 5.5  Run a test transaction

☐  Open the test product page in an incognito window. Add to cart → Checkout.   (5 min)

☐  Use a Paystack test card (4084 0840 8408 4081, any future expiry, CVV 408). Pay.   (5 min)

☐  Confirm: order shows as 'Completed' in WooCommerce. Download link is sent to test email. Money appears in Paystack test dashboard.   (10 min)

☐  Once test passes, switch Paystack to LIVE mode (replace test keys with live keys in WooCommerce settings).   (5 min)

☐  Delete the test product. Test transaction stays in records — that is fine.   (5 min)

## 5.6  Prepare the first real Pro product (placeholder)

☐  Even if it is not built yet, create the product page now: 'Drug Stock-Out Predictor — Coming 2026'. Set status to Draft.   (20 min)

☐  Write the sales copy: problem, solution, who it is for, what is included, price ($299 one-time or $29/month).   (60 min)

☐  When the product is ready, publish the page and announce on the newsletter.   (ongoing)

## 5.7  International buyer fallback

Paystack accepts international Visa/Mastercard in USD, which covers most international buyers. If you find buyers cannot pay via Paystack, add PayPal as a secondary option.

☐  Optional: WooCommerce → Settings → Payments → enable PayPal. Connect your PayPal business account.   (20 min)

PHASE 6  •  Launch and iterate Week 4 and beyond  •  ~4 hrs + ongoing total

## 6.1  Pre-launch QA

☐  Open the site on a phone. Browse every page. Fix anything that breaks.   (30 min)

☐  Test all forms: contact, download, newsletter signup. Confirm emails arrive.   (20 min)

☐  Test the download flow with the Pharmacy v2.1 tool end-to-end.   (10 min)

☐  Check every menu link works.   (10 min)

☐  Use pagespeed.web.dev to check site speed. Target 80+ on mobile.   (10 min)

## 6.2  Connect Google Analytics 4

☐  Go to analytics.google.com. Create an account 'FieldHealth Africa' and property 'fieldhealthafrica.org'.   (15 min)

☐  Get the measurement ID (G-XXXXXX format).   (5 min)

☐  Install plugin 'Site Kit by Google'. Paste the measurement ID. Connect.   (15 min)

☐  Also connect Google Search Console through the same plugin.   (10 min)

☐  Wait 24-48 hours for first data to appear.   (ongoing)

## 6.3  Soft launch

☐  Share the URL with 5 trusted people (family, colleagues, fellow doctors). Ask them to: 1) browse the site, 2) download the free workbook, 3) tell you what was confusing.   (30 min)

☐  Fix any issues they raise.   (60 min)

## 6.4  Public launch

☐  Update Substack profile, LinkedIn, X, Facebook bios to include fieldhealthafrica.org.   (20 min)

☐  Write a Substack post: 'We have a home — fieldhealthafrica.org is live.' Use the publication package template from previous chat.   (60 min)

☐  Post launch announcements on LinkedIn, X, Facebook. Use the launch post copy.   (30 min)

☐  Email any existing professional contacts personally — not a blast, individual messages.   (60 min)

## 6.5  30-day review checkpoint

☐  Open Google Analytics. Note: total visitors, top pages, bounce rate.   (10 min)

☐  Note: number of free tool downloads, number of new newsletter subscribers.   (10 min)

☐  Note: any affiliate clicks (Pretty Links → click report).   (5 min)

☐  Note: any actual revenue (Paystack dashboard).   (5 min)

☐  Identify the single biggest weakness in the funnel (where do people drop off?). Plan to fix it in the next 30 days.   (30 min)

## 6.6  Ongoing rhythm

| Frequency | Task |
| --- | --- |
| Daily | Check email for tool feedback and inquiries |
| Weekly | Publish 1 free Library tool OR 1 substantive blog post |
| Weekly | Cross-post Substack to LinkedIn / X / Facebook with platform-tuned copy |
| Monthly | Review analytics, downloads, affiliate revenue, paid sales |
| Monthly | Update or replace one underperforming page |
| Quarterly | Add 1 new Pro Library product (per business plan roadmap) |
| Quarterly | Renew domain reminder check; review hosting performance |

# Appendix A — Troubleshooting

## My site shows a connection error after DNS change

Wait. DNS propagation can take up to 24 hours. Check progress at dnschecker.org. If still down after 24 hours, contact Hostinger live chat.

## WordPress admin login does not work

Use the password reset link. If email never arrives, go to Hostinger hPanel → File Manager → wp-config.php and reset the admin password via phpMyAdmin (Hostinger support walks through this).

## Paystack rejected my verification

Most rejections are document-related (blurry photos, name mismatch). Email support@paystack.com with corrected documents. If you do not have business registration, register as a sole proprietor at your local administrative office and resubmit.

## My affiliate program application was rejected

Most programs reject brand-new sites with no traffic. Wait until you have 30-60 days of content and resubmit. Smaller programs (Gumroad, Substack referral) accept everyone.

## Free downloads are getting downloaded but no subscribers added to Substack

Check the Zapier task history. The free Zapier tier has limits — if exceeded, tasks queue. Either upgrade Zapier ($20/mo Starter) or download the CSV from Fluent Forms weekly and bulk-upload to Substack manually.

# Appendix B — Decisions you will face

## Single domain or multiple?

Stick to fieldhealthafrica.org. Buying .com, .net, .africa is optional and only useful as defensive registrations to prevent impersonation. Not worth doing in Year 1.

## French version?

Postpone until you have 500 subscribers. French Cameroon is half your audience but translation and maintenance double the work. Add the WPML or Polylang plugin when you commit to bilingual.

## Custom logo and branding?

You already have a logo. Use it. Spend zero time on rebrand or visual identity refresh until you have revenue.

## Email newsletter — Substack or move to ConvertKit/Mailchimp?

Stay on Substack. Free, simple, has the audience-building features you need. Move only if you outgrow it (10,000+ subscribers, complex segmentation needs).

## Online courses?

Not yet. Courses are a separate business with their own production demands. Revisit after you have 5 Pro Library tools shipped.

# Appendix C — Glossary

| Term | Meaning |
| --- | --- |
| CMS | Content Management System. WordPress is one. |
| DNS | Domain Name System — the directory that points fieldhealthafrica.org to your hosting server. |
| SSL | The 's' in https://. Encrypts data. Hostinger provides this free. |
| Plugin | An add-on that extends WordPress (e.g., WooCommerce adds e-commerce). |
| Affiliate link | A tracking URL that credits you when someone buys through it. |
| Cloaked link | A pretty short URL (fieldhealthafrica.org/recommends/notion) that redirects to the ugly affiliate URL. Pretty Links creates these. |
| WooCommerce | The leading e-commerce plugin for WordPress. |
| Paystack | African payment gateway — handles cards, mobile money, bank transfers. |
| GA4 | Google Analytics 4 — the current version of Google's free traffic analytics. |

End of checklist.

Build something useful. Ship it. Iterate.

— FieldHealth Africa